CampusPilot AI — Round 2 Sprint Role: AI & Intelligence Lead ¦ Name: Anshul Kumaria ¦ Period: June 7–10, 2026

# Your Role in the Team

You own the brain of CampusPilot AI — the LLM agent, the LangChain pipeline, the prompt engineering, and the agentic decision logic. Everything that makes the system intelligent rather than just a map is your responsibility. The judges will drill hardest into the AI layer; you must be able to defend every choice.

## Day 1 — June 7 (Today)

| Task | Deadline | Deliverable | Priority |
| --- | --- | --- | --- |
| Bootstrap LangChain agent with Claude API | June 7 EOD | Working agent skeleton in /backend/agent/ | HIGH |
| Define tool registry: route_query, qr_lookup, profile_detect, flag_obstacle | June 7 EOD | tools.py with stubs + docstrings | HIGH |
| Write system prompt for campus navigation context | June 7 EOD | prompts/system_prompt.md | HIGH |
| Document: Why LangChain over LlamaIndex? Why Claude over GPT-4o? | June 7 EOD | docs/ai_design_decisions.md | MED |

## Day 2 — June 8

| Task | Deadline | Deliverable | Priority |
| --- | --- | --- | --- |
| Implement intent classification (navigate / find_facility / emergency / accessibility_query) | June 8 EOD | agent/intent_classifier.py | HIGH |
| Build memory layer: conversation context + last known QR location | June 8 EOD | agent/memory.py | HIGH |
| Wire disability profile into routing tool calls (5 profiles) | June 8 EOD | agent/profile_handler.py | HIGH |
| Write eval script: 20 golden queries, check intent + tool selection | June 8 EOD | evals/golden_queries.json + run_eval.py | MED |

## Day 3 — June 9

| Task | Deadline | Deliverable | Priority |
| --- | --- | --- | --- |
| End-to-end test: user query → agent → Neo4j route → response | June 9 noon | Test log in evals/e2e_results.md | HIGH |
| Fallback handling: ambiguous queries, no-route-found, offline mode | June 9 EOD | agent/fallbacks.py | HIGH |
| Record 90-second demo video: live agent query with 2 disability profiles | June 9 EOD | demo/agent_demo.mp4 | HIGH |
| Write documentation: AI architecture section for final presentation | June 9 EOD | docs/ai_architecture.md (500 words min) | MED |

## Day 4 — June 10 (Presentation Day)

| Task | Deadline | Deliverable | Priority |
| --- | --- | --- | --- |
| Final agent smoke test on clean environment | June 10 morning | Go/No-go confirmation in team chat | HIGH |
| Prepare to explain: ReAct loop, tool call chain for a sample query | June 10 morning | Personal notes / mental walkthrough | HIGH |
| Justify: Why agentic over RAG-only? Trade-offs? | June 10 morning | Ready to answer verbally | MED |

## What You Must Be Ready to Answer

- Walk me through exactly what happens when a wheelchair user types 'take me to the library'.

- Why Claude API and not a local model or GPT-4o?

- What happens if the LLM hallucinates a room number?

- How does the agent decide which tool to call first?

- What is the ReAct pattern and why did you use it?

- How does conversation memory work across turns?

Non-Negotiable Deliverables agent/ directory with working code ¦ prompts/ with documented system prompt ¦ evals/ with at least 10 tested queries ¦ docs/ai_design_decisions.md