CampusPilot AI — Round 2 Sprint Role: Core Solution Architecture Lead ¦ Name: Dhruv Sarda ¦ Period: June 7–10, 2026

# Your Role in the Team

You own the skeleton everything else runs on — the system design, the Neo4j graph database, the FastAPI backend, and the inter-component contracts. You are the person a judge points to when they ask 'how does this all fit together?' Every architectural decision needs a documented reason. Feasibility is your word.

## Day 1 — June 7 (Today)

| Task | Deadline | Deliverable | Priority |
| --- | --- | --- | --- |
| Finalize and commit system architecture diagram (component + data flow) | June 7 EOD | docs/architecture_diagram.png + architecture.md | HIGH |
| Set up FastAPI project structure with routers: /navigate, /qr, /profile, /alert | June 7 EOD | backend/ folder scaffolded and running | HIGH |
| Define Neo4j schema: Node types (Room, Corridor, Lift, QRPoint), Edge types (accessible_path, stairs, ramp) | June 7 EOD | db/schema.cypher + schema_notes.md | HIGH |
| Write ADR (Architecture Decision Record): Why Neo4j over PostgreSQL/PostGIS? | June 7 EOD | docs/adr/adr-001-neo4j.md | MED |

## Day 2 — June 8

| Task | Deadline | Deliverable | Priority |
| --- | --- | --- | --- |
| Seed Neo4j with mock campus graph (2 buildings, 3 floors, 10+ rooms, QR nodes) | June 8 noon | db/seed.cypher running cleanly | HIGH |
| Implement /navigate endpoint: accepts query + profile + qr_location, returns route | June 8 EOD | backend/routers/navigate.py | HIGH |
| Implement /qr endpoint: QR scan → location resolution | June 8 EOD | backend/routers/qr.py | HIGH |
| Write ADR: Why FastAPI over Flask/Django? Why REST over GraphQL here? | June 8 EOD | docs/adr/adr-002-fastapi.md | MED |

## Day 3 — June 9

| Task | Deadline | Deliverable | Priority |
| --- | --- | --- | --- |
| Integration test: Frontend → FastAPI → Agent → Neo4j → Response round trip | June 9 noon | Documented in docs/integration_test.md | HIGH |
| Shadow map design: explain data structure for real-usage overlay | June 9 EOD | docs/shadow_map_design.md | MED |
| Bluetooth mesh: document the design even if not fully implemented (feasibility argument) | June 9 EOD | docs/mesh_design.md | MED |
| Prepare architecture walkthrough slide notes (3 minutes max) | June 9 EOD | docs/arch_walkthrough_notes.md | HIGH |

## Day 4 — June 10 (Presentation Day)

| Task | Deadline | Deliverable | Priority |
| --- | --- | --- | --- |
| Backend up and reachable for demo (local or ngrok tunnel) | June 10 morning | URL shared with team | HIGH |
| Be ready to draw the architecture on whiteboard/screen if asked | June 10 morning | Mental model locked | HIGH |

## What You Must Be Ready to Answer

- Why a graph DB and not a relational DB with PostGIS?

- How does your schema handle a multi-floor building with an accessible-only route?

- What is the latency of a full query round-trip? How did you measure it?

- What breaks first under 500 concurrent users?

- How would you migrate this to a real university's data?

- Walk me through a /navigate API call end-to-end.

Non-Negotiable Deliverables System architecture diagram (committed to repo) ¦ Running FastAPI backend ¦ Seeded Neo4j graph ¦ At least 2 ADR documents